NIFTY 50 F&O OPTIONS

ALGORITHMIC TRADING SYSTEM

Product Requirements Document (PRD)

Focus: Buy-Side Strategy with Real-time Data Integration

Version 1.0

30 April 2026

# Table of Contents

- Executive Summary

- System Architecture

- Buy Strategy Framework

- Technical Indicators & Entry Signals

- Risk Management System

- Data Infrastructure

- Backtesting & Optimization Framework

- Implementation Roadmap

- Performance Metrics & KPIs

- Technology Stack

# 1. Executive Summary

This document outlines the comprehensive strategy and technical architecture for an algorithmic trading system focused on Nifty 50 F&O options. The system prioritizes buy-side opportunities with multiple entry strategies, robust risk management, and real-time data integration through Antigravity and IndStock.

## 1.1 Primary Objectives

- Generate consistent profits through systematic options buying strategies

- Minimize drawdowns through strict risk management protocols

- Achieve win rate of 55-60% with favorable risk-reward ratios (minimum 1:2)

- Execute trades with sub-100ms latency using real-time market data

- Maintain capital preservation during adverse market conditions

## 1.2 Success Metrics

| Metric | Target |
| --- | --- |
| Monthly Return | 8-12% of deployed capital |
| Maximum Drawdown | < 15% per month |
| Win Rate | 55-60% |
| Risk-Reward Ratio | Minimum 1:2 (stop-loss to target) |
| Sharpe Ratio | > 1.5 |
| Order Execution | < 100ms latency, 99%+ fill rate |

# 2. System Architecture

## 2.1 High-Level Architecture

The system follows a modular, event-driven architecture with the following core components:

- Data Layer: Real-time WebSocket feeds from IndStock via Antigravity

- Signal Generation Engine: Technical analysis and pattern recognition

- Strategy Executor: Buy signal validation and order placement

- Risk Manager: Position sizing, stop-loss, and portfolio monitoring

- Order Management System: Trade execution and order tracking

- Analytics & Monitoring: Performance tracking and alerting

## 2.2 Data Flow Architecture

- Market Data Ingestion:

  - WebSocket connection to IndStock for tick-by-tick data

  - Real-time OHLCV, Greeks (Delta, Gamma, Theta, Vega), and order book depth

  - Heartbeat monitoring and automatic reconnection

- Data Processing Pipeline:

  - In-memory tick aggregation to 1-minute, 5-minute, 15-minute candles

  - Indicator calculation (rolling 200-period window)

  - Event publishing to strategy layer

- Signal Generation:

  - Multi-timeframe analysis (1M, 5M, 15M confluence)

  - Pattern recognition and trend validation

  - Buy signal scoring and ranking

- Order Execution:

  - Pre-execution risk checks

  - Order placement via broker API

  - Position tracking and P&L monitoring

# 3. Buy Strategy Framework

## 3.1 Primary Buy Strategies

### Strategy 1: Trend-Following Call Buying

Objective: Capture strong bullish momentum in Nifty 50 using ATM/OTM call options

Entry Conditions:

- Nifty 50 breaks above 20-EMA on 15-minute chart with volume > 1.5x average

- RSI(14) crosses above 50 from below (momentum confirmation)

- MACD histogram turns positive

- Higher timeframe (1-hour) shows bullish alignment (price > 50-EMA)

- VIX < 18 (calm market conditions for directional play)

- No major resistance within 1% of current price

Option Selection:

- Strike: ATM (At-The-Money) or 1 strike OTM

- Expiry: Current week (for trending markets) or next week (for swing trades)

- Premium: ₹50-150 range for liquidity

- Delta: 0.4-0.6 for optimal risk-reward

Exit Strategy:

- Target: 40-50% premium gain (aggressive), or trailing stop at 50-EMA breach

- Stop-Loss: 20% premium loss OR Nifty closes below 20-EMA

- Time-Based Exit: Close position at 3:15 PM if entry after 2:30 PM

### Strategy 2: Reversal Put Buying

Objective: Profit from bearish reversals using ATM/OTM put options

Entry Conditions:

- Nifty 50 breaks below 50-EMA on 15-minute chart with volume spike

- Bearish candlestick pattern (engulfing, evening star, or shooting star) at resistance

- RSI(14) shows bearish divergence (price higher, RSI lower)

- Stochastic %K crosses below %D in overbought zone (>80)

- Put-Call Ratio (PCR) > 1.2 (indicating put writing unwinding)

Exit Strategy:

- Target: 50-70% premium gain

- Stop-Loss: 25% premium loss

### Strategy 3: Volatility Expansion Straddle Buying

Objective: Capture explosive moves during high-impact events (expiry days, RBI announcements, etc.)

Entry Conditions:

- VIX spikes by >15% intraday

- Bollinger Bands squeeze (width < 0.5% of price) followed by expansion

- Low ATR (Average True Range) environment transitioning to high ATR

- Major event scheduled (F&O expiry, budget, policy announcements)

Option Selection:

- Buy ATM Call + ATM Put (Straddle)

- Equal quantity allocation

Exit Strategy:

- Book profits on the profitable leg when premium doubles

- Hold losing leg until breakeven or cut at 50% loss

### Strategy 4: Gap-Fill Option Buying

Objective: Exploit overnight gap-ups or gap-downs in Nifty 50

Entry Conditions:

- Gap-up >0.5% at market open with no immediate rejection

- First 15-minute candle closes near high (bullish confirmation)

- Volume in first 15 minutes > 50% of daily average volume

Option Selection:

- For gap-up: Buy OTM calls (1-2 strikes above current price)

- For gap-down: Buy OTM puts

Exit Strategy:

- Exit if gap fills 50% within first hour (reversal signal)

- Target: 30-40% gain

# 4. Technical Indicators & Entry Signals

## 4.1 Primary Indicators

| Indicator | Parameters | Usage |
| --- | --- | --- |
| EMA | 20, 50, 200 | Trend identification and dynamic support/resistance |
| RSI | 14 | Momentum, overbought/oversold, divergence detection |
| MACD | 12,26,9 | Trend reversal confirmation |
| Bollinger Bands | 20, 2 STD | Volatility measurement, squeeze breakouts |
| ATR | 14 | Volatility-based position sizing |
| Stochastic | 14,3,3 | Extreme reversal signals |
| Volume | 20-day MA | Confirm breakouts and trend strength |

## 4.2 Options-Specific Metrics

- Implied Volatility (IV): Prefer buying when IV < 20th percentile of 30-day range

- IV Rank: Buy options when IV Rank < 30

- Put-Call Ratio (PCR): Use for sentiment analysis

  - PCR > 1.3: Oversold, bullish reversal likely

  - PCR < 0.7: Overbought, bearish reversal likely

- Open Interest Analysis: Track OI buildups at key strikes

  - Heavy call OI buildup = resistance

  - Heavy put OI buildup = support

- Max Pain Analysis: Identify likely expiry settlement zone

## 4.3 Multi-Timeframe Confirmation

Entry Signal Hierarchy:

- Primary Timeframe (15-minute): Signal generation

- Confirmation Timeframe (1-hour): Trend alignment

- Noise Filter (1-minute): Precise entry timing

Example Buy Signal Workflow:

- 15M chart shows bullish crossover (price > 20-EMA, RSI > 50)

- 1H chart confirms trend (price > 50-EMA)

- 1M chart shows pullback completion (wait for green candle close)

- System scores signal (0-100) based on indicator confluence

- Execute if score > 70 and risk checks pass

# 5. Risk Management System

Risk management is the cornerstone of profitability. The system implements multiple layers of protection:

## 5.1 Position Sizing

Fixed Risk Per Trade:

- Risk 2% of total capital per trade (conservative)

- Calculate lot size = (Capital × 2%) / (Entry Price - Stop Loss Price)

Volatility-Adjusted Sizing:

- High ATR days: Reduce position size by 30%

- Low ATR days: Maintain standard sizing

Kelly Criterion (Optional Enhancement):

Formula: f* = (bp - q) / b

- p = probability of win (from backtesting, e.g., 0.58)

- q = probability of loss (1 - p)

- b = win/loss ratio (e.g., 2)

## 5.2 Stop-Loss Rules

- Premium-Based Stop-Loss: Exit if option premium falls 20-25%

- Technical Stop-Loss: Exit if Nifty breaches key support/resistance

  - For calls: Nifty closes below 20-EMA

  - For puts: Nifty closes above 20-EMA

- Time-Decay Stop: Exit if no movement within 50% of expected timeframe

- Hard Stop: Maximum loss of ₹5,000 per lot (adjust based on capital)

## 5.3 Portfolio-Level Risk Controls

- Maximum Open Positions: 3 concurrent trades

- Daily Loss Limit: Stop trading if daily loss exceeds 5% of capital

- Weekly Loss Limit: Pause trading if weekly loss exceeds 10%

- Correlation Check: Avoid multiple positions in same direction (e.g., 3 long calls)

- Capital Allocation: Deploy maximum 30% of capital at any time

## 5.4 Profit Protection

- Trailing Stop-Loss:

  - After 25% gain: Move stop-loss to breakeven

  - After 40% gain: Trail stop at 30% gain

  - After 60% gain: Book 50%, trail remainder

- Partial Profit Booking:

  - Book 50% quantity at 40-50% premium gain

  - Trail remaining 50% with technical stop

## 5.5 Risk Monitoring Dashboard

Real-time metrics to track:

- Current open P&L

- Portfolio Greeks (total Delta, Gamma, Theta, Vega exposure)

- VaR (Value at Risk) - 95% confidence interval

- Margin utilization (keep < 50% of available margin)

- Daily, weekly, monthly drawdown

# 6. Data Infrastructure

## 6.1 Real-Time Data Integration

Antigravity + IndStock WebSocket Architecture:

- Connection Setup:

  - Initialize WebSocket connection to IndStock via Antigravity

  - Subscribe to Nifty 50 index + ATM/OTM options chain

  - Implement heartbeat mechanism (ping every 30 seconds)

  - Auto-reconnect on disconnection with exponential backoff

- Data Streams:

  - Tick data (LTP, bid, ask, volume)

  - OHLCV aggregation (1-min, 5-min, 15-min bars)

  - Order book depth (Level 2 data for slippage estimation)

  - Greeks updates (Delta, Gamma, Theta, Vega, IV)

- Data Quality Checks:

  - Validate tick timestamps (reject stale data > 500ms)

  - Check for missing ticks and interpolate gaps

  - Flag anomalies (price spikes > 3 standard deviations)

## 6.2 Historical Data Management

- Store 2 years of historical data for backtesting

- Database: TimescaleDB (PostgreSQL extension for time-series)

- Data retention: Raw tick data (7 days), aggregated bars (2 years)

## 6.3 Reference Data

- Option chain: Strike prices, expiry dates, lot sizes

- Holidays and trading calendar

- Corporate actions (bonus, splits) affecting Nifty constituents

# 7. Backtesting & Optimization Framework

## 7.1 Backtesting Requirements

- Test Period: Minimum 2 years (include bull, bear, sideways markets)

- Walk-Forward Analysis: Train on 60% data, validate on 20%, test on 20%

- Slippage Model: Assume 0.1-0.2% slippage per trade

- Transaction Costs: Include brokerage, STT, GST, exchange fees (₹60-100 per lot)

- Realistic Fills: Use bid-ask spread from Level 2 data

## 7.2 Performance Metrics

| Metric | Description |
| --- | --- |
| CAGR | Compound Annual Growth Rate |
| Sharpe Ratio | Risk-adjusted returns (target > 1.5) |
| Sortino Ratio | Downside deviation adjusted returns |
| Max Drawdown | Peak-to-trough decline |
| Win Rate | Percentage of profitable trades |
| Profit Factor | Gross profits / Gross losses (target > 1.5) |
| Expectancy | Average expected profit per trade |

## 7.3 Parameter Optimization

Variables to Optimize:

- Indicator periods (EMA, RSI, MACD)

- Entry thresholds (e.g., RSI > 50 vs RSI > 55)

- Stop-loss percentages

- Profit target levels

- Position sizing rules

Optimization Method:

- Grid search for initial exploration

- Genetic algorithm for fine-tuning

- Avoid overfitting: Use out-of-sample testing and cross-validation

# 8. Implementation Roadmap

## Phase 1: Foundation (Weeks 1-3)

- Week 1: Data Infrastructure

  - Set up WebSocket connection to IndStock via Antigravity

  - Implement data ingestion pipeline (tick → 1M/5M/15M bars)

  - Set up TimescaleDB for historical data storage

  - Download 2 years of historical Nifty 50 F&O data

- Week 2: Indicator Engine

  - Implement technical indicators (EMA, RSI, MACD, Bollinger Bands, ATR, Stochastic)

  - Build multi-timeframe analysis module

  - Create pattern recognition system (candlestick patterns)

- Week 3: Backtesting Framework

  - Build event-driven backtesting engine

  - Implement slippage and transaction cost models

  - Create performance analytics dashboard

## Phase 2: Strategy Development (Weeks 4-6)

- Week 4: Strategy 1 Implementation

  - Code trend-following call buying strategy

  - Backtest on 2-year data

  - Optimize parameters

- Week 5: Strategy 2 & 3 Implementation

  - Develop reversal put buying and volatility straddle strategies

  - Backtest and optimize

- Week 6: Risk Management

  - Implement position sizing module

  - Build stop-loss and trailing stop logic

  - Add portfolio-level risk controls

## Phase 3: Paper Trading (Weeks 7-10)

- Connect to broker API (Zerodha Kite, Upstox, etc.)

- Run paper trading for 4 weeks

- Monitor execution quality, latency, and slippage

- Refine strategies based on live market behavior

## Phase 4: Live Trading (Week 11+)

- Start with small capital (10-20% of total)

- Monitor performance daily

- Gradually scale up capital after 1 month of positive results

- Continuous monitoring and optimization

# 9. Performance Metrics & KPIs

## 9.1 Daily Monitoring

- Number of trades executed

- Win/loss ratio

- Daily P&L

- Average trade duration

- Slippage analysis

- Order fill rate

## 9.2 Weekly Review

- Strategy-wise performance breakdown

- Drawdown analysis

- Risk-adjusted returns (Sharpe, Sortino)

- Correlation with Nifty 50 movements

## 9.3 Monthly Reporting

- Total return vs. benchmark (Nifty 50)

- Maximum drawdown

- Profit factor

- Expectancy per trade

- Parameter drift detection (strategy degradation)

# 10. Technology Stack

| Component | Technology | Rationale |
| --- | --- | --- |
| Programming Language | Python 3.10+ | Rich ecosystem for trading (TA-Lib, pandas, NumPy) |
| WebSocket Client | websocket-client / aiohttp | Async I/O for low-latency data ingestion |
| Database | TimescaleDB (PostgreSQL) | Optimized for time-series data |
| In-Memory Cache | Redis | Fast indicator lookups, order state management |
| Backtesting | Backtrader / Zipline | Event-driven backtesting frameworks |
| Technical Indicators | TA-Lib / pandas-ta | Pre-built indicators with optimized C libraries |
| Broker API | Zerodha Kite Connect API | Low-cost, reliable execution for Indian markets |
| Monitoring | Grafana + Prometheus | Real-time dashboards, alerting |
| Logging | Python logging / ELK Stack | Structured logging for debugging |
| Visualization | Plotly / Matplotlib | Equity curves, trade analysis charts |

## 10.1 Recommended Hardware

- CPU: Multi-core (8+ cores) for parallel backtesting

- RAM: 16GB+ for in-memory data processing

- Storage: SSD for fast database reads/writes

- Network: Low-latency internet (fiber/leased line preferred)

- Colocation: Consider AWS Mumbai region for proximity to NSE/BSE servers

# Appendix A: Key Profitability Factors

## Critical Success Factors

- Strict Risk Management: Never risk more than 2% per trade

- High-Quality Signals: Wait for multi-timeframe confluence

- Low Transaction Costs: Negotiate discount brokerage rates

- Avoid Overfitting: Validate strategies on out-of-sample data

- Continuous Monitoring: Adapt to changing market regimes

- Emotional Discipline: Trust the system, avoid manual overrides

- Execution Speed: Minimize latency in order placement

- Capital Efficiency: Only deploy capital when high-conviction signals appear

## Common Pitfalls to Avoid

- Over-leveraging positions

- Ignoring stop-losses

- Trading without edge (random entries)

- Revenge trading after losses

- Curve-fitting to historical data

- Neglecting transaction costs in backtests

# Appendix B: Sample Code Snippets

## WebSocket Connection (Python)

import asyncio
import websockets
import json
async def connect_indstock():
    uri = 'wss://indstock-api-url'
    async with websockets.connect(uri) as websocket:
        # Subscribe to Nifty 50
        subscribe_msg = {
            'action': 'subscribe',
            'instruments': ['NIFTY 50']
        }
        await websocket.send(json.dumps(subscribe_msg))
        while True:
            tick = await websocket.recv()
            process_tick(json.loads(tick))
def process_tick(data):
    # Handle incoming tick data
    print(f"LTP: {data['ltp']}, Volume: {data['volume']}")
asyncio.run(connect_indstock())

## RSI Calculation (Python)

import pandas as pd
import talib
def calculate_rsi(df, period=14):
    df['rsi'] = talib.RSI(df['close'], timeperiod=period)
    return df
# Usage
df = pd.DataFrame({'close': [18500, 18520, 18480, ...]})
df = calculate_rsi(df)
print(df['rsi'].iloc[-1])  # Latest RSI value

End of Document

This PRD is a living document and should be updated as the system evolves.